# Project Planning

| Field | Details |
| --- | --- |
| Date | 15 March 2026 |
| Team ID | PNT2022TMID124356 |
| Project Name | SmartLender AI – Loan Eligibility Prediction |
| Submission Stage | 4. Project Planning Phase |

# Product Backlog & Sprint Schedule

| Sprint | User Story / Task | Story Points | Priority | Start Date | End Date |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Train classifiers, select best RF model, pickle parameters. | 5 | High | 01 March | 05 March |
| Sprint-1 | Set Flask routes, LabelEncoder mappings, input checks. | 3 | High | 06 March | 08 March |
| Sprint-2 | Design form interfaces, light/dark themes, sliders. | 4 | High | 09 March | 12 March |
| Sprint-2 | Implement DTI limits and Credit History veto intercepts. | 2 | Medium | 13 March | 14 March |
| Sprint-3 | Integrate AJAX fetch results and perform unit tests. | 3 | High | 15 March | 18 March |